SSW3001 – Software Engineering Group Project Proposal

Semester 1 2025/2026

Project Title

SamaRasa----AI-Powered Companion and Health Management System for Older Adults in Malaysia's Ageing Society

Executive Summary

Malaysia’s population reached 34.2 million in 2025, with citizens aged 65 and above comprising 7.3% — and 12 states already classified as ageing societies (DOSM, 2025) [. By 2030, 15.3% will be 60+, intensifying challenges like medication non-adherence (50% of elderly), social isolation (40%), and caregiver burnout (30%). SamaRasa is a low-fidelity prototype of a bilingual (Bahasa Malaysia/English), voice-interactive AI assistant designed with elderly-friendly UX to empower independent living, reduce loneliness, and enhance safety — aligning with Malaysia’s National Policy for Older Persons (MOH, 2024) [.

Team Profile

| No. | Name | Student ID | Specialization & Strengths |
| --- | --- | --- | --- |
| 1 | ZHAO YUNUO | 227225 | Excellent in UI/UX Design and Documentation — responsible for wireframe creation, interface flow storyboards, and proposal writing. |
| 2 | FAN HAOQI | 227259 | Front-End Developer — proficient in HTML, CSS, JavaScript, and Figma prototyping; responsible for interface implementation and interactivity simulation. |
| 3 | HUA JIE | 226758 | Testing & Data Management — skilled in Python and database handling; ensures data integrity, validation, and testing documentation. |
| 4 | WANG KAILUN | 227046 | Back-End Integration & System Logic — responsible for AI module integration, data flow logic and prototype consistency testing. |
| 5 | YUE CHENGHAO (Leader) | 227154 | Project Manager & System Architect — coordinates team meetings, monitors timeline, defines system architecture, and ensures deliverable alignment. |
| 6 | ZHANG YAOYUAN | 226557 | AI Conversation & Interaction Design — researches AI dialogue structure and designs voice/chatbot interaction flows. |

All members will participate in requirements analysis, design, documentation, testing, and presentation.

Proposed Project Description

1. Problem Domain

Malaysia is on track to become an aging nation by 2030, when 15% of citizens will be aged 60 or above. Common problems among older adults include forgetting to take medication, social isolation, and difficulty for family members to track their wellbeing. Existing applications tend to address only one aspect and often have interfaces unsuitable for elderly users.

2. Treatment / Solution Overview

SamaRasa is an AI-driven digital assistant integrating health monitoring, medication management, emotional companionship, and emergency alerts. It is voice-interactive, bilingual (Malay/English), and designed with large fonts, icons, and simplified navigation.

3. Objectives of the Proposed System

1. Enable older adults to independently manage daily routines and medications.
2. Provide AI-based emotional interaction to alleviate loneliness.
3. Facilitate communication between elders and caregivers.
4. Enhance safety through emergency alerts and risk assessment.
5. Support data-driven insights for caregivers and doctors.

4. List of Services / Functions

| Module | Description | Implementation Plan |
| --- | --- | --- |
| AI Chat Companion | Conversational agent that greets users, chats daily, and provides motivational messages and reminders. | Rule-based dialogue system (simulated LLM API). |
| Medication Reminder | Schedule-based notifications and confirmations for each medicine dose with voice alerts. | Custom programming in Python/JavaScript. |
| Health Diary | Log mood, sleep, and exercise data; generate simple weekly summary. | Custom database and forms. |
| Fall Risk Assessment | Interactive questionnaire to predict fall risk and suggest exercises. | Logic scoring algorithm developed in-house. |
| Emergency Alert | One-touch SOS button that sends alerts to registered contacts. | Simulated API integration |
| Family Dashboard | Allows caregivers to check elderly activity and health updates. | Web prototype using Figma. |

5. Human–Computer Interaction Principles to Apply

• Large buttons and clear layout
• High contrast color scheme
• Simplified navigation (max 2 layers)
• Voice command support
• Clear feedback mechanisms
• Empathetic chatbot tone

6. Expected Deliverables

1. Assignment 1 – Proposal
2. Assignment 2 – Software Requirement Specification (SRS)
3. Assignment 3 – Software Design Document (SDD)
4. Low-Fidelity Prototype (Figma/Balsamiq)

7. Project Schedule & Milestones

| Week | Task | Main Output |
| --- | --- | --- |
| 1–2 | Brainstorm & Role Assignment | Finalize concept and structure |
| 3 | Assignment 1: Proposal | Problem definition, objectives |
| 4–6 | Requirement Gathering | Survey/interviews |
| 7 | Assignment 2: SRS | Requirement document (IEEE format) |
| 8–11 | System Design / UI Wireframes | Architecture + flow diagrams |
| 12 | Assignment 3: SDD | Detailed design |
| 13–14 | Low-Fidelity Prototype | Figma/Balsamiq mockup + testing |
| 14+ | Peer Review | Team evaluation |

8. References

[1] United Nations, *World Population Ageing 2022: Highlights, New York, NY, USA: United Nations Dept. Econ. Social Affairs, 2022.

[2] Department of Statistics Malaysia, “Current Population Estimates: Ageing Population in Malaysia Towards 2030,” Prime Minister’s Dept., Putrajaya, Malaysia, Media Statement, 2022.

[3] R. Kachouie, S. Sedighadeli, R. Khosla, and M.-T. Chu, “Socially assistive robots in elderly care: A systematic review,”Int. J. Hum.-Comput. Stud.

[4] AltumView Systems Inc., “SmartCare: AI-Powered Behavior Monitoring for Senior Living,” Burnaby, BC, Canada, Product Whitepaper, 2024.

[5] Care.ai, “Autonomous Care Facility Monitoring Platform: Technical Overview,” Orlando, FL, USA, 2023.

[6] L. Y. Wong, C. Y. Low, and S. M. Saw, “Designing mobile health applications for older adults: A Malaysian usability study,” J. Telemed. Telecare

[7] M. N. B. Ismail and A. R. Bin Ahmad, “Medication adherence among Malaysian elderly: Role of digital reminders,” Malays. J. Public Health Med.

[8] World Health Organization (WHO),Global Report on Ageing and Health , Geneva, Switzerland: WHO Press, 2023.

[9] J. M. Beers, J. Mitzner, and W. A. Rogers, “User interface design guidelines for older adults: A systematic review,” Ergonomics

[10] S. T. M. Tan and K. L. Ong, “Fall risk prediction using wearable sensors and machine learning: A Malaysian cohort study,” IEEE Access,

[11] Ministry of Health Malaysia,National Policy for Older Persons (Revised 2024), Putrajaya, Malaysia: MOH, 2024. [Online]. Available: https://www.moh.gov.my/older-persons-policy

[12] A. Abdullahi, N. A. Hassan, and M. Y. Ahmad, “Voice user interfaces for non-literate elderly: A case study in rural Malaysia,” in *Proc. CHI 2024 Conf. Human Factors Comput. Syst.*, Honolulu, HI, USA, 2024

[13] M. Khairul et al., “Smart IoT-based emergency alert system for elderly living alone: Prototype evaluation,” J. Adv. Res. Dyn. Control Syst., Mar. 2024.